# QMIS ERP — Role Panel Module Status

Queen Mira International School ERP
Generated: 2026-10-12. Review copy revised 2026-10-14 for Administrator Class Details (not yet approved to replace the original)
Source: sidebarLinks.js (all role panels). Administrator, Principal, Teacher, Coordinator, Director, HR and Account Head re-checked on 2026-10-13 against the live backend; other panels carried over.
Review copy - 2026-10-13. Evidence in every note is labelled: Browser = page opened in a running browser against the live backend with API calls recorded and writes blocked; Earlier browser session = flow driven by hand on 12-13 Oct; Code = source inspection; Tests = backend pytest; Not run = not exercised.
Completed (pending merge) = verified on a local branch or uncommitted change that is not on main; counted in the Completed column but not delivered until reviewed and merged.
Super Admin (40) and every panel other than the seven re-checked ones keep their 2026-10-12 statuses; only the earlier references to an Ops API, which does not exist in the code, were reworded to name the real endpoints.

# 1. Status legend

| Status | Meaning |
| --- | --- |
| Completed | API is campus source of truth when feature flags are on; end-to-end usable |
| Partial | UI works but flow incomplete, hybrid localStorage, or product gaps remain |
| Not Completed | Sidebar/screen exists; mostly demo or localStorage; not production-ready |
| Gap | Required product path missing (e.g. biometric, student login provisioning) |

# 2. Executive summary (counts)

| Role panel | Modules | Completed | Partial | Not Completed | Gap |
| --- | --- | --- | --- | --- | --- |
| Super Admin | 40 | 40 | 0 | 0 | 0 |
| Administrator | 26 | 11 | 3 | 12 | 0 |
| PRM (Front Office) | 21 | 8 | 1 | 12 | 0 |
| Parent | 23 | 1 | 6 | 16 | 0 |
| Student | 23 | 1 | 6 | 16 | 0 |
| Teacher | 30 | 2 | 3 | 24 | 1 |
| Coordinator | 30 | 2 | 1 | 26 | 1 |
| Principal | 21 | 3 | 3 | 15 | 0 |
| Director | 24 | 3 | 3 | 18 | 0 |
| HR | 35 | 31 | 4 | 0 | 0 |
| Account Head | 22 | 1 | 20 | 1 | 0 |
| Librarian | 10 | 2 | 0 | 8 | 0 |
| Gate Keeper | 16 | 3 | 0 | 13 | 0 |
| Gate Keeper Manager | 13 | 5 | 0 | 8 | 0 |
| Canteen Manager | 7 | 0 | 0 | 7 | 0 |
| IT Support Manager | 9 | 0 | 0 | 9 | 0 |
| Stationery Store Manager | 10 | 0 | 0 | 10 | 0 |
| Housekeeping Manager | 13 | 1 | 0 | 12 | 0 |
| Transport Manager | 12 | 1 | 0 | 11 | 0 |
| Driver | 5 | 0 | 0 | 5 | 0 |
| Joint Director | 14 | 2 | 0 | 12 | 0 |
| Joint Director Assistant | 13 | 2 | 0 | 11 | 0 |
| Joint Director Audit | 29 | 2 | 0 | 27 | 0 |
| Process Auditor | 17 | 1 | 0 | 16 | 0 |
| Quality Auditor | 17 | 1 | 0 | 16 | 0 |
| TOTAL | 480 | 123 | 50 | 305 | 2 |

Note: Parent panel includes Class, Student Evaluation, Deliverables, Library, Transport, Hostel, Fees Payment, Announcement, TC, Communication, Calendar, Notifications, Escalation — most are Not Completed / Partial except Escalation (and child-select outside sidebar is Completed).

# 3. Recommended completion order

1. Academics E2E: Lesson Plan submit → Director approve → Teacher My Lesson Plan; Period Chart publish → Teacher attendance/timetable → Student/Parent timetable view; Principal approve timetable change

2. Student account provisioning after 1st fee confirm (product rule) or at enroll — create User(role=student) linked to class/section

3. Parent portal productization beyond select-child (timetable, attendance, fees UX)

4. Shared chrome: Announcement, Communication, Calendar, Notifications

5. Principal Student Allocation + finish Teacher Allocation API SoT

6. Phase 3 ops: Library, Gate, Transport, Canteen, IT, Stationery, HK, Audit suites

# 4. Module details by role panel

## Super Admin

Completed: 40  |  Partial: 0  |  Not Completed/Gap: 0  |  Total: 40

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Attendance > Student Attendance | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Attendance > Employee Attendance | Completed | HR attendance portal feed |
| User Database > Students List | Completed | GET /students |
| User Database > Employee List | Completed | HR employees API hydrate |
| User Creation | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Gate Pass | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Transport Overview | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Finance > Finance Overview | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Fees Management | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Collections | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Wallet Management | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Transport Finance | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Accounting | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Reports & Analytics | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Audit Reports > Overview | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Compliance Score | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Department Ranking | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Pending Findings | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Critical Findings | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Risk Dashboard | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Star Ratings > Star of the Month | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Star Ratings > Star of the Year | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Approvals | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Announcement | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Communication | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Calendar | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Notifications | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Activity Logs > Login History | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Data Changes | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Deleted Records | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Approval Actions | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Audit Logs | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Failed Logins | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Demo Activity | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Re-entry Approvals | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Module Health | Completed | API /health probe + Phase-2 feature-flag panel |

## Administrator

Completed: 11  |  Partial: 3  |  Not Completed/Gap: 12  |  Total: 26

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Browser 13 Oct 2026: /dashboard redirects to the Admission List; there is no KPI dashboard. Not implemented |
| Admissions > Admission Enquiry | Completed | Browser 13 Oct 2026: GET /admissions/enquiries 200 (admissionsApi.js). Not run in a browser this audit: create, convert, enroll. Tests: test_admissions.py, test_e2e_campus_flow.py |
| Admissions > Admission List | Completed | Browser 13 Oct 2026: GET /admissions 200 (admissionsApi.js). Not run in a browser this audit: create, edit, enroll. Tests: test_admissions.py, test_e2e_campus_flow.py |
| User Database > Student Database | Completed (pending merge) | Browser 13 Oct 2026: GET /students 200 (studentsApi.js). Defect fixed: no longer calls GET /admissions/{id} per student; detail uses the student/admission snapshot. Fix is on branch fix/student-database-admissions-lookup (also in the feature/admin-class-details line), not on origin/main. Re-checked after the fix: 0 admissions calls, fields shown. Tests: test_students.py; test_frontend_student_database_static.py. Counted as Completed only once the fix is reviewed and merged |
| User Database > Employee Database | Completed | View only. Earlier browser session: GET /hr/portal/employees merged with GET /admin/users by email (employeeDirectoryApi.js, on main). No edit or delete: the HR API has none. Tests: test_admin_employee_directory.py |
| Class Details | Completed (pending merge) | Browser 14 Oct 2026 (Administrator): create class with section capacity, room and class teacher; edit sections; deactivate / show deactivated / reactivate; delete unused class; delete of a class in use refused with the server message; duplicate save safe; local mode (flag off) unchanged. Server stores capacity, room and class_teacher_user_id on sections (Alembic 0004); class unique per academic year; PATCH/DELETE /masters/classes; GET /masters/class-teacher-options. Branch feature/admin-class-details (not pushed or merged). Tests: test_class_details_edit.py, test_migration_class_details.py, test_frontend_class_details_static.py. Counted as Completed only once the branch is reviewed and merged. Not run in a browser: Teacher/Principal write refusal (pytest only); same class in a second academic year (only one year in the dev database). |
| Attendance > Students | Completed (pending merge) | View only. Earlier browser session: GET /attendance by date, class and section plus a roster; server stores no punch times. Code is on branch feature/admin-attendance (commit 85f7e98), not pushed or merged. Tests: test_admin_attendance_api.py (5), test_frontend_admin_attendance_static.py (9). Counted as Completed only once the branch is reviewed and merged |
| Attendance > Employees | Completed (pending merge) | View only. Earlier browser session: GET /hr/attendance joined with GET /hr/portal/employees; dates are free text on the server so the date filter runs in the browser. Same unmerged branch feature/admin-attendance (85f7e98). Tests as above. Counted as Completed only once the branch is reviewed and merged |
| Activities > Cultural | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (activities). Not implemented |
| Activities > Sports | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (activities). Not implemented |
| Activities > Chess Result | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (activities). Not implemented |
| Activities > Competitions | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (activities). Not implemented |
| Documents > Student Documents | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend POST /files and GET /files/{id}/download exist but this page does not call them. Backend ready, UI not wired |
| Documents > Employee Documents | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend POST /files and GET /files/{id}/download exist but this page does not call them. Backend ready, UI not wired |
| Task Management > Assign Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Task Management > Assigned Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Leave Request > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py. An Administrator's own request was not driven in a browser |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for school announcements (GET /hr/announcements serves the HR panel only). Not implemented |
| TC Request Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (transfer certificates). Not implemented |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call. The header bell uses GET /notifications (200), which is separate. No page-level API |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 for Admin (read-only: Admin cannot change status) (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py |
| RBAC > User Creation | Completed | Merged: PR #2 (on origin/main; git shows no unmerged change to these files). Earlier browser session: create, one-time temporary password, deactivate and activate, reset, new user signs in and must change the password (/admin/users, adminUsersApi.js). Tests: test_admin_users.py, test_frontend_admin_users_static.py |
| RBAC > Roles | Partial | Gap kept: read-only. GET /admin/roles shows roles, user counts and permissions (earlier browser session). Editing role permissions is not built |

## PRM (Front Office)

Completed: 8  |  Partial: 1  |  Not Completed/Gap: 12  |  Total: 21

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Admission Enquiry | Completed | Admissions API — enquiry → convert → enroll (+ parent login) |
| Admission List | Completed | Admissions API — enquiry → convert → enroll (+ parent login) |
| User Database > Student Database | Completed | GET /students for staff with students.read |
| User Database > Teacher Database | Partial | Not full HR SoT from this panel; HR owns employees API |
| Student Transfer | Not Completed | Browser/localStorage TC & transfer flows |
| Student Re-Enrollment | Not Completed | Browser/localStorage TC & transfer flows |
| TC Request | Not Completed | Browser/localStorage TC & transfer flows |
| Gate Pass > Student Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Gate Pass > Hostel Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Gate Pass > Material Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Gate Pass > Goods Received Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Task Management > Assign Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Task Management > My Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > My Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > Received Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Parent

Completed: 1  |  Partial: 6  |  Not Completed/Gap: 16  |  Total: 23

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Parent dashboard presentation; no parent dashboard API |
| Class > Online Class | Not Completed | Demo LMS-style pages |
| Class > Extended Class | Not Completed | Demo LMS-style pages |
| Class > Timetable | Partial | Read-only published periodCharts; needs class link + published chart |
| Class > Attendance List | Not Completed | Screen/sidebar present; not verified as API SoT |
| Student Evaluation > Exam Result | Partial | Can reflect hydrated examSchedules/marks; portal UX incomplete |
| Student Evaluation > Exam Schedule | Partial | Can reflect hydrated examSchedules/marks; portal UX incomplete |
| Student Evaluation > Performance Analytics | Not Completed | Mostly localStorage / demo analytics |
| Student Deliverables > Home Fun | Not Completed | Deliverables localStorage |
| Student Deliverables > Study Materials | Not Completed | Deliverables localStorage |
| Student Deliverables > Sample Questions | Not Completed | Deliverables localStorage |
| Library > Borrowed Books | Not Completed | Screen/sidebar present; not verified as API SoT |
| Transport > Track Bus | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Hostel Details | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Fees Payment > Academic Payment | Partial | Finance backend Done; student/parent pay UX still stub/demo gateway |
| Fees Payment > Hostel Payment | Partial | Finance backend Done; student/parent pay UX still stub/demo gateway |
| Fees Payment > Transport Payment | Partial | Finance backend Done; student/parent pay UX still stub/demo gateway |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| TC Request | Not Completed | Browser/localStorage TC & transfer flows |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Student

Completed: 1  |  Partial: 6  |  Not Completed/Gap: 16  |  Total: 23

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Class > Online Class | Not Completed | Demo LMS-style pages |
| Class > Extended Class | Not Completed | Demo LMS-style pages |
| Class > Timetable | Partial | Read-only published periodCharts; needs class link + published chart |
| Class > Attendance List | Not Completed | Screen/sidebar present; not verified as API SoT |
| Student Evaluation > Exam Result | Partial | Can reflect hydrated examSchedules/marks; portal UX incomplete |
| Student Evaluation > Exam Schedule | Partial | Can reflect hydrated examSchedules/marks; portal UX incomplete |
| Student Deliverables > Home Fun | Not Completed | Deliverables localStorage |
| Student Deliverables > Study Materials | Not Completed | Deliverables localStorage |
| Student Deliverables > Sample Questions | Not Completed | Deliverables localStorage |
| Star Ratings | Not Completed | Star ratings localStorage / demo |
| Library > Borrowed Books | Not Completed | Screen/sidebar present; not verified as API SoT |
| Transport > Bus Route | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Transport > Track Bus | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Hostel Details | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Payment Details > Fees Payment | Partial | Finance backend Done; student/parent pay UX still stub/demo gateway |
| Payment Details > Hostel Payment | Partial | Finance backend Done; student/parent pay UX still stub/demo gateway |
| Payment Details > Transport Payment | Partial | Finance backend Done; student/parent pay UX still stub/demo gateway |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| TC Request | Not Completed | Browser/localStorage TC & transfer flows |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Teacher

Completed: 2  |  Partial: 3  |  Not Completed/Gap: 25  |  Total: 30

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; KPIs are browser-only |
| Attendance > Class Attendance | Partial | Browser 13 Oct 2026: GET /attendance 200 (attendanceApi.js, listAttendanceApi). Code: upsertAttendanceApi has no caller anywhere in the frontend, so marking attendance from this screen cannot write to the server. Tests: test_attendance.py cover the backend write only. Sheet said Completed (academics SoT); lowered to Partial |
| Attendance > Biometric Attendance | Gap | Gap kept. Browser 13 Oct 2026: placeholder heading 'School ERP', no API call. RFID/eSSL attendance is not enabled and there is no backend endpoint |
| Class > Class Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (class timetable). Not implemented. Sheet said Partial |
| Class > Lesson Plan | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired |
| Class > Lesson Plan Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired |
| Class > Extended Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Class > Online Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Task Management | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Student > Students List | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; GET /students is not requested for this panel and the list is built from browser-stored users. Backend GET /students exists. Sheet said Partial. Backend ready, UI not wired |
| Student > Parents List | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for a staff parent directory (GET /parents/me/children serves the parent portal only) |
| Student > CA / RCT | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Student > Exam | Not Completed | Browser 13 Oct 2026: page shows the placeholder heading 'School ERP' and makes no API call. Backend /exams exists (test_exams.py) but the frontend has no client. Backend ready, UI not wired. Sheet said Partial |
| Student > Question Bank | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Student > Mark Entry | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /marks-batches (test_exams.py) exists but the frontend has no client for it. Sheet said Completed (markSessions + phase2Sync); neither exists in the code. Backend ready, UI not wired |
| Student > Performance Analytics | Not Completed | Browser 13 Oct 2026: placeholder heading 'School ERP', no API call. No backend endpoint exists for this feature |
| Student > Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Student > Study Materials | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Student > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Student > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| My Profile > My Profile | Not Completed | Browser 13 Oct 2026: placeholder heading 'School ERP', no API call |
| My Profile > My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| My Profile > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Profile > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Profile > Books Borrowed | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (library) |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call (the header bell uses GET /notifications 200) |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py |

## Coordinator

Completed: 2  |  Partial: 1  |  Not Completed/Gap: 27  |  Total: 30

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; KPIs are browser-only |
| Attendance > Class Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; the page does not import attendanceApi (only the Teacher screen does). Sheet said Completed (academics SoT); contradicted by browser and code. Backend GET /attendance exists. Backend ready, UI not wired |
| Class > Period Chart | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key principal-class-timetable-change-requests. The sidebar label is now 'Class Timetable'. No backend endpoint exists for this feature (timetable). Sheet said Partial |
| Class > Lesson Plan | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired. Reads localStorage keys school-erp-lesson-plan-approvals and schoolerp-academics-catalog |
| Class > Lesson Plan Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired. Reads localStorage key school-erp-lesson-plan-approvals |
| Class > Extended Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Class > Online Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Task Management | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Writes not driven as this role. Tests: test_escalations_tasks.py |
| Student > Students List | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; GET /students is not requested. Sheet said Partial. Backend ready, UI not wired |
| Student > Parents List | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for a staff parent directory |
| Student > CA / RCT | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-unit-tests. No backend endpoint exists for this feature |
| Student > Exam | Not Completed | Browser 13 Oct 2026: page shows the placeholder heading 'School ERP' and makes no API call. Backend /exams exists (test_exams.py) but the frontend has no client. Backend ready, UI not wired. Sheet said Partial |
| Student > Question Bank | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-student-deliverables-sample-questions. No backend endpoint exists for this feature |
| Student > Mark Entry | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /marks-batches (test_exams.py) exists but the frontend has no client for it. Sheet said Completed (markSessions + phase2Sync); neither exists in the code. Backend ready, UI not wired. Reads localStorage keys schoolerp-academics-catalog and schoolerp-reentry-requests-v1 |
| Student > Performance Analytics | Not Completed | Browser 13 Oct 2026: placeholder heading 'School ERP', no API call. No backend endpoint exists for this feature |
| Student > Biometric Attendance | Gap | Gap kept. Browser 13 Oct 2026: placeholder heading 'School ERP', no API call. RFID/eSSL attendance is not enabled and there is no backend endpoint. Reads localStorage key schoolerp-biometric-attendance-v1 |
| Student > Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-home-fun-deliverables. No backend endpoint exists for this feature |
| Student > Study Materials | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-student-deliverables-study-materials. No backend endpoint exists for this feature |
| Student > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage keys schoolerp-som-*. No backend endpoint exists for this feature |
| Student > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key student-star-ratings-som. No backend endpoint exists for this feature |
| My Profile > My Profile | Not Completed | Browser 13 Oct 2026: placeholder heading 'School ERP', no API call |
| My Profile > My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| My Profile > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Profile > Received Leave Requests | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Code: ReceivedLeaveRequests.jsx is a static student-leave shell over RECEIVED_LEAVE_REQUESTS and never calls the leave API. Sheet said Completed; contradicted by browser and code |
| My Profile > Books Borrowed | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (library) |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-announcements. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key schoolerp_communication_v1. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call (reads localStorage key teacher-notifications); the header bell uses GET /notifications 200 |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py. Writes not driven as this role |

## Principal

Completed: 3  |  Partial: 3  |  Not Completed/Gap: 15  |  Total: 21

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Task Management > Assign Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Task Management > My Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Star Ratings > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Star Ratings > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Examination Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend /exams and /marks-batches (16 routes, test_exams.py) exist but the frontend has no client for them. Backend ready, UI not wired |
| Class Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (timetable). Not implemented |
| User Database > Student Database | Partial | Browser 13 Oct 2026: GET /students 200, but each row also requested GET /admissions/{id} and got 403 (Principal holds students.read, not admissions.write), and the detail page shows blanks for admission fields. Fix is uncommitted on branch fix/student-database-admissions-lookup (uncommitted); re-checked after the fix: 0 admissions calls, fields shown. Partial until the fix is merged. Tests: test_students.py |
| User Database > Employee Database | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Teacher Allocation | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Student Allocation | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Extended Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Home Fun > Student Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Home Fun > Teacher Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Leave Request > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call (the header bell uses GET /notifications 200) |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py |

## Director

Completed: 3  |  Partial: 3  |  Not Completed/Gap: 18  |  Total: 24

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Task Management > Assign Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Task Management > My Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Star Ratings > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Star Ratings > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Timetable Approvals > Exam Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend /exams (test_exams.py) exists but the frontend has no client. Sheet said Partial. Backend ready, UI not wired |
| User Database > Student Database | Partial | Browser 13 Oct 2026: GET /students 200, but each row also requested GET /admissions/{id} and got 403 (9 of 9; Director holds students.read, not admissions.write), and the detail page shows blanks for admission fields. Fix is uncommitted on branch fix/student-database-admissions-lookup (uncommitted). Partial until the fix is merged. Sheet said Completed. Tests: test_students.py |
| User Database > Employee Database | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads only localStorage key schoolerp-created-users. Sheet said Partial. Backend GET /hr/portal/employees exists; the Administrator screen uses it, this one does not. Backend ready, UI not wired |
| Activities > Cultural | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Activities > Sports | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Activities > Chess Result | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Activities > Competitions | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Lesson Plan Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired. Reads localStorage key school-erp-lesson-plan-approvals |
| Mark Entry Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /marks-batches (test_exams.py) exists with no frontend client. Sheet said Completed (decide-mark-session); no such call exists in the code. Backend ready, UI not wired |
| Home Fun > Student Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Home Fun > Teacher Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Request Approvals | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend /approvals exists (approvals.py) but this screen does not call it. Backend ready, UI not wired |
| Leave Request > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-announcements. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads and writes localStorage key schoolerp_communication_v1. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call; the header bell uses GET /notifications 200 |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py. Writes not driven as this role |

## HR

Completed: 31  |  Partial: 4  |  Not Completed/Gap: 0  |  Total: 35

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Partial | Browser 13 Oct 2026: loads from the same 25-collection HR pull (200); sheet note kept: dashboard chrome partly static. Not run: writes |
| Staff Management > Employees | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Staff Management > Employee Documents | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Job Openings | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Candidates | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Interviews | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Interview Feedback | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > Offer / Appointment | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > New Joiner Details | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > New Joinee Observation | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > Shadow Mentor | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > Checklist | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Attendance & Leave > Attendance | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Attendance & Leave > Leave Management | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Attendance & Leave > Leave Policies | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Training > Training Schedule | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Training > Training Records | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Training > Training Feedback | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > Performance Review | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > Performance Comparison | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > BSC / Audit Score | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > Increment / Promotion | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Salary Statement | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Payslip | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Salary Advance / Loan | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > CTC | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Referral Bonus | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Employee Child Concession | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py. Also GET /admissions/enrolled-students 200 |
| Payroll & Benefits > Claim Compensation | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Disciplinary Action | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Exit Formalities | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Reports | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Notifications / Announcements > Notifications | Partial | Browser 13 Oct 2026: GET /hr/notifications 200 (part of the shared pull). Sheet note kept: delivery stubs (SMTP/WhatsApp); not re-checked |
| Notifications / Announcements > Announcements | Partial | Browser 13 Oct 2026: GET /hr/announcements 200 (part of the shared pull). Sheet note kept: delivery stubs (SMTP/WhatsApp); not re-checked |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) 200, and the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. The page shows the placeholder heading 'School ERP'. Earlier browser session: HR approval step of the Teacher > Principal > HR chain driven. This row was missing from the sheet (sidebar has 35 modules, sheet had 34). Tests: test_leave.py, test_hr.py |

## Account Head

Completed: 1  |  Partial: 20  |  Not Completed/Gap: 1  |  Total: 22

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Browser 13 Oct 2026: loads from GET /finance/state 200. Code: Dashboard.jsx adds a hard-coded seed to the state totals and the recent-collections rows are hard-coded. Status kept |
| Fees Management | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Collections | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Wallet Management | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Transport Finance | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Accounting > Day Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Online Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > General Ledger | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Cash Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Bank Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Chart of Accounts | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Journal Vouchers | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Bank Reconciliation | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Financial Statements | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Approvals | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Reports & Analytics | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Task Management | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Writes not driven as this role. Tests: test_escalations_tasks.py |
| Settings | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Payment Vouchers | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Book Fee | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser. Also reads and writes localStorage key schoolerp-book-fee-breakup-v1 |
| Annual Budget | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| MFP Report | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |

## Librarian

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 8  |  Total: 10

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Book Management > Book List | Not Completed | Library vertical not in Phase 0–2 API backlog |
| Issued Books | Not Completed | Library vertical not in Phase 0–2 API backlog |
| Members | Not Completed | Library vertical not in Phase 0–2 API backlog |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Gate Keeper

Completed: 3  |  Partial: 0  |  Not Completed/Gap: 13  |  Total: 16

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Hostel Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| My Duty | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| CSO / Gate Keeper | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Visitors | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Inward / Outward | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Handover | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Vendors | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Gate Keeper Manager

Completed: 5  |  Partial: 0  |  Not Completed/Gap: 8  |  Total: 13

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Assign Duty List | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Incidents Management List | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Attendance > My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Attendance > Gatekeepers Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Task Management > Assign Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Task Management > My Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > My Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > Received Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Canteen Manager

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 7  |  Total: 7

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Café | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Menu Management | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Inventory Management | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Orders | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## IT Support Manager

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 9  |  Total: 9

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Asset Management | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Maintenance Inventory | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Tickets | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Data Import | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Purchase Workflow | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Stationery Store Manager

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 10  |  Total: 10

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Stores | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Issue & Returns | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Requirements | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Stock Issue | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Critical Alerts | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Purchase Workflow | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Housekeeping Manager

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 12  |  Total: 13

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Inventory | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Duty Allotment | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Schedules | Not Completed | Screen/sidebar present; not verified as API SoT |
| Star of the Month | Not Completed | Star ratings localStorage / demo |
| RO Testing | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Lost & Found | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Inventory Requirement | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Purchase Workflow | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Transport Manager

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 11  |  Total: 12

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Driver Management | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Vehicle Management | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Route Management | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Route Data | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Student Transport | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Assign Duty | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Vehicle Maintenance | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Transport Expenses | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Leave Request | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Building Maintenance | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |

## Driver

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 5  |  Total: 5

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Vehicle Management > Vehicle Details | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Vehicle Management > Vehicle Documents | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Vehicle Management > Vehicle Health Status | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Attendance Management > Student Attendance | Not Completed | Screen/sidebar present; not verified as API SoT |
| Attendance Management > Attendance History | Not Completed | Screen/sidebar present; not verified as API SoT |

## Joint Director

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 12  |  Total: 14

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Employee Management > JD Assistant | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Canteen Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Store Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > IT Team Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Transport Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > House Keeping Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Drivers List | Not Completed | JD employee overview lists — demo chrome |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Meetings & Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Assets & Inventory Overview | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## Joint Director Assistant

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 11  |  Total: 13

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Employee Management > Canteen Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Store Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > IT Team Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Transport Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > House Keeping Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Drivers List | Not Completed | JD employee overview lists — demo chrome |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Meetings & Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Assets & Inventory Overview | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## Joint Director Audit

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 27  |  Total: 29

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Audit Configuration > Audit Templates | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Checklist Sections | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Question Bank | Not Completed | Mostly localStorage / demo analytics |
| Audit Configuration > Response Types | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Scoring Rules | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Workflow Rules | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Visibility Rules | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Template Versioning | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Publish Templates | Not Completed | Audit automation suite — localStorage/demo |
| Audit Planning | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Assign Audits | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Assignment History | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Workload Overview | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Reassign Audit | Not Completed | Audit automation suite — localStorage/demo |
| Audit Monitoring | Not Completed | Audit automation suite — localStorage/demo |
| Findings & Compliance | Not Completed | Audit automation suite — localStorage/demo |
| Reports & Analytics | Not Completed | Screen/sidebar present; not verified as API SoT |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Employee Management > HR Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > HR Executive | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Process Audit Manager | Not Completed | Audit automation suite — localStorage/demo |
| Employee Management > Process Audit Executive | Not Completed | Audit automation suite — localStorage/demo |
| Employee Management > Quality Audit Principal | Not Completed | Audit automation suite — localStorage/demo |
| Employee Management > Quality Audit Executive | Not Completed | Audit automation suite — localStorage/demo |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Meetings & Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## Process Auditor

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 16  |  Total: 17

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Audit Management > My Audits | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit Schedule | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit History | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Open Observations | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Closed Observations | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Corrective Actions > Root Cause Analysis | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Action Taken Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Audit Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Observation Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Compliance Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Pending Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports > Closed Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Components & Rubrics | Not Completed | Audit automation suite — localStorage/demo |
| Shared Deviations | Not Completed | Audit automation suite — localStorage/demo |

## Quality Auditor

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 16  |  Total: 17

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Audit Management > My Audits | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit Schedule | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit History | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Open Observations | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Closed Observations | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Corrective Actions > Root Cause Analysis | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Action Taken Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Audit Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Observation Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Compliance Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Pending Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports > Closed Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Components & Rubrics | Not Completed | Audit automation suite — localStorage/demo |
| Shared Deviations | Not Completed | Audit automation suite — localStorage/demo |

# 5. Cross-cutting product gaps

Enroll creates student record + parent login; does not create Student login User

Architecture prefers student create after fee confirm — not wired; enroll is immediate

Announcements / Communication / Calendar / Notifications are localStorage across almost all roles

Library, hostel, bus tracking, gate passes, TC, activities are demo-only

Audit (JD Audit / Process / Quality) entire suite is localStorage

Canteen / IT / Stationery / HK / Transport manager panels are Phase 3+ UI-only

Biometric / RFID attendance Gap

Payment gateway + SMTP/WhatsApp receipt delivery still stubs

# 6. Review notes (2026-10-13 audit)

Evidence key: Browser = checked in a running browser with writes blocked (page load and GET calls only). Earlier browser session = flows driven by hand on 12-13 Oct (tasks, leave chain, escalations, user creation, employee directory, class details, admin attendance). Tests = backend pytest, 264 passed on the working tree on 13 Oct (260 on committed code plus 4 new uncommitted static tests). Not run = not exercised.

Totals are recomputed from the module rows: 479 + 1 added HR row = 480 modules. Panels that were not re-checked keep their 2026-10-12 statuses.

Reviewer decision A - Escalation: the page mirrors to localStorage (schoolerp-escalations) exactly as Leave does (schoolerp-leave-requests). Leave is held at Partial; Escalation was kept Completed as instructed. Applying the Leave rule would move Escalation to Partial in 6 panels.

Reviewer decision B - HR and Finance caches: HR writes all 25 collections, including payroll, into localStorage (school-erp-hr-*), and Finance caches its state. Both are write-through caches, not the source of truth. If caches are not accepted, HR (31) and Finance would drop to Partial.

Reviewer decision C - User Creation: the instruction was to mark it dependent on unmerged changes. Git shows it merged to main in PR #2 with no diff, so it stays plain Completed. Student Database, both Attendance rows and Class Details (14 Oct) are marked pending merge.

Defect: GET /finance/state returns 403 on every fresh page load for Teacher, Coordinator, Director, Principal and HR (FinanceProvider is mounted at the app root and the finance flag defaults on for all roles).

Defect: after a normal sign-in, Account Head sees 'Finance API ... load failed' until the page is reloaded (the one-time pull runs before sign-in). Finance rows lowered to Partial.

Defect: every HR page requests the same 25 collections (50 calls in development); salary and payroll data is cached in browser localStorage.

Defect (fixed, pending merge): Student Database used to request GET /admissions/{id} per student - 403 for Principal and Director - and blank admission fields. Fixed on fix/student-database-admissions-lookup; not yet on origin/main.

Defect: the Teacher cannot mark attendance from the UI; upsertAttendanceApi has no caller in the frontend.

Backend ready, UI not wired: lesson plans (/lesson-plans), exams and marks (/exams, /marks-batches), file upload (/files), approvals (/approvals), parent children (/parents/me/children).

No backend at all: activities, school announcements, calendar, communication, transfer certificates, library, star ratings, home fun, class timetable.

Write workflows not run in a browser in this audit: attendance marking, lesson plans, marks, all HR create and edit, all finance posting and autosave, Coordinator/Director/Account Head task and escalation writes, rejection paths, and API-outage behaviour.

The sidebar for HR has 35 modules; the sheet listed 34 (Leave Request > Received Leave Requests was missing and has been added). The Coordinator row 'Class > Period Chart' is labelled 'Class Timetable' in the sidebar.

Update 14 Oct 2026 - Administrator Class Details: moved from Partial to Completed (pending merge). Capacity, room and class teacher are stored on the server (Alembic 0004); edit, deactivate and delete verified in a browser as Administrator on branch feature/admin-class-details (not pushed). Administrator totals are now Completed 11 / Partial 3 / Not Completed 12. Other role panels were not re-checked today. The locked original .docx is unchanged.