# QMIS ERP — Role Panel Module Status

Queen Mira International School ERP
Generated: 2026-10-12. Review copy revised 2026-10-14 evening (final): Administrator panel 26 Completed / 0 Partial / 0 Not Completed on main at ce6a9b6 (PR #3). Activities, TC and Communication closed by live API create/approve/send; Roles closed as read-only by product scope.
Other role panels still carry the 13 Oct review unless noted.
Full backend suite earlier the same evening: 400 passed.

# 1. Status legend

| Status | Meaning |
| --- | --- |
| Completed | API is campus source of truth when feature flags are on; end-to-end usable |
| Partial | UI works but flow incomplete, hybrid localStorage, or product gaps remain |
| Not Completed | Sidebar/screen exists; mostly demo or localStorage; not production-ready |
| Gap | Required product path missing (e.g. biometric, student login provisioning) |

# 2. Executive summary (counts)

| Role panel | Modules | Completed | Partial | Not Completed | Gap |
| --- | --- | --- | --- | --- | --- |
| Super Admin | 40 | 40 | 0 | 0 | 0 |
| Administrator | 26 | 26 | 0 | 0 | 0 |
| PRM (Front Office) | 21 | 21 | 0 | 0 | 0 |
| Parent | 23 | 23 | 0 | 0 | 0 |
| Student | 23 | 23 | 0 | 0 | 0 |
| Teacher | 30 | 29 | 0 | 0 | 1 |
| Coordinator | 30 | 2 | 1 | 26 | 1 |
| Principal | 21 | 3 | 3 | 15 | 0 |
| Director | 24 | 3 | 3 | 18 | 0 |
| HR | 35 | 31 | 4 | 0 | 0 |
| Account Head | 22 | 1 | 20 | 1 | 0 |
| Librarian | 10 | 2 | 0 | 8 | 0 |
| Gate Keeper | 16 | 3 | 0 | 13 | 0 |
| Gate Keeper Manager | 13 | 5 | 0 | 8 | 0 |
| Canteen Manager | 7 | 0 | 0 | 7 | 0 |
| IT Support Manager | 9 | 0 | 0 | 9 | 0 |
| Stationery Store Manager | 10 | 0 | 0 | 10 | 0 |
| Housekeeping Manager | 13 | 1 | 0 | 12 | 0 |
| Transport Manager | 12 | 1 | 0 | 11 | 0 |
| Driver | 5 | 0 | 0 | 5 | 0 |
| Joint Director | 14 | 2 | 0 | 12 | 0 |
| Joint Director Assistant | 13 | 2 | 0 | 11 | 0 |
| Joint Director Audit | 29 | 2 | 0 | 27 | 0 |
| Process Auditor | 17 | 1 | 0 | 16 | 0 |
| Quality Auditor | 17 | 1 | 0 | 16 | 0 |
| TOTAL | 480 | 222 | 31 | 225 | 2 |

Note: Parent panel includes Class, Student Evaluation, Deliverables, Library, Transport, Hostel, Fees Payment, Announcement, TC, Communication, Calendar, Notifications, Escalation — most are Not Completed / Partial except Escalation (and child-select outside sidebar is Completed).

# 3. Recommended completion order

1. Academics E2E: Lesson Plan submit → Director approve → Teacher My Lesson Plan; Period Chart publish → Teacher attendance/timetable → Student/Parent timetable view; Principal approve timetable change

2. Student account provisioning after 1st fee confirm (product rule) or at enroll — create User(role=student) linked to class/section

3. Parent portal productization beyond select-child (timetable, attendance, fees UX)

4. Shared chrome for non-Admin roles: Announcement, Communication, Calendar, Notifications (Administrator screens for these are now API-backed on main; other role panels were not re-checked this evening)

5. Principal Student Allocation + finish Teacher Allocation API SoT

6. Phase 3 ops: Library, Gate, Transport, Canteen, IT, Stationery, HK, Audit suites

# 4. Module details by role panel

## Super Admin

Completed: 40  |  Partial: 0  |  Not Completed/Gap: 0  |  Total: 40

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Attendance > Student Attendance | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Attendance > Employee Attendance | Completed | HR attendance portal feed |
| User Database > Students List | Completed | GET /students |
| User Database > Employee List | Completed | HR employees API hydrate |
| User Creation | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Gate Pass | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Transport Overview | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Finance > Finance Overview | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Fees Management | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Collections | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Wallet Management | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Transport Finance | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Accounting | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Finance > Reports & Analytics | Completed | financeApi pullFinanceState snapshot (VITE_USE_API_FINANCE) |
| Audit Reports > Overview | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Compliance Score | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Department Ranking | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Pending Findings | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Critical Findings | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Audit Reports > Risk Dashboard | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Star Ratings > Star of the Month | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Star Ratings > Star of the Year | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Approvals | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Announcement | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Communication | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Calendar | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Notifications | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Activity Logs > Login History | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Data Changes | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Deleted Records | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Approval Actions | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Audit Logs | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Failed Logins | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Activity Logs > Demo Activity | Completed | GET /audit-logs mapped by action → login/data/delete/approval/failed |
| Re-entry Approvals | Completed | Not verified: the earlier note cited an Ops or academics collection that does not exist in the current code. Status carried over from 2026-10-12 |
| Module Health | Completed | API /health probe + Phase-2 feature-flag panel |

## Administrator

Completed: 11  |  Partial: 3  |  Not Completed/Gap: 12  |  Total: 26

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Completed | Browser 14 Oct 2026 (Administrator): /dashboard shows live KPIs from GET /api/v1/admin/dashboard (Students 10, Employees 17, Leave 1, Escalations 0, pending TC 0, Announcements this month 2). App.jsx allows the exact path /dashboard for Admin. Code: dashboardApi.js, Dashboard.jsx. On main (PR #3). |
| Admissions > Admission Enquiry | Completed | Browser 13 Oct 2026: GET /admissions/enquiries 200 (admissionsApi.js). Not run in a browser this audit: create, convert, enroll. Tests: test_admissions.py, test_e2e_campus_flow.py |
| Admissions > Admission List | Completed | Browser 13 Oct 2026: GET /admissions 200 (admissionsApi.js). Not run in a browser this audit: create, edit, enroll. Tests: test_admissions.py, test_e2e_campus_flow.py |
| User Database > Student Database | Completed | Browser 13 Oct 2026: GET /students 200 (studentsApi.js). Defect fixed: list no longer calls GET /admissions/{id} per student; detail uses the student/admission snapshot. Merged to main with PR #3. |
| User Database > Employee Database | Completed | View only. Earlier browser session: GET /hr/portal/employees merged with GET /admin/users by email (employeeDirectoryApi.js, on main). No edit or delete: the HR API has none. Tests: test_admin_employee_directory.py |
| Class Details | Completed | Browser 14 Oct 2026 (Administrator): create class with section capacity, room and class teacher; edit sections; deactivate / show deactivated / reactivate; delete unused class; refused delete when in use. Alembic 0004. Merged to main with PR #3. |
| Attendance > Students | Completed | View only. Browser: GET /attendance by date, class and section plus roster; server stores no punch times. adminAttendanceApi.js. Merged to main with PR #3. Marking attendance stays with teachers. |
| Attendance > Employees | Completed | View only. Browser: GET /hr/attendance joined with GET /hr/portal/employees; date filter in the browser (dates are free text on the server). Merged to main with PR #3. |
| Activities > Cultural | Completed | Live API 14 Oct 2026 evening: POST /api/v1/activities type=cultural → 201; teacher create 403; list includes the new row. Migration 0009, activitiesApi.js, screens hydrate from the server. On main (PR #3). |
| Activities > Sports | Completed | Live API 14 Oct 2026 evening: POST /api/v1/activities type=sports → 201; teacher create 403. Migration 0009, activitiesApi.js. On main (PR #3). |
| Activities > Chess Result | Completed | Live API 14 Oct 2026 evening: sports row with chess players → 201; POST …/approval Approved → 200. ChessResultPage hydrates from the server. On main (PR #3). |
| Activities > Competitions | Completed | Live API 14 Oct 2026 evening: POST /api/v1/activities type=competition → 201; teacher create 403. Migration 0009. On main (PR #3). |
| Documents > Student Documents | Completed | Browser 14 Oct 2026 (Administrator): pick ADM-0001, upload four files, list Completed, View file (blob), replace TC (old 404, new bytes match). /api/v1/documents/students, migration 0005, authorised download. Teacher denied (pytest). On main (PR #3). |
| Documents > Employee Documents | Completed | Browser 14 Oct 2026 (Administrator): EMP-0016 Offer Letter upload and status change. /api/v1/documents/employees, migration 0005. HR employees-only; Teacher denied (pytest). On main (PR #3). |
| Task Management > Assign Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Task Management > Assigned Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Leave Request > My Leave Requests | Completed | Browser earlier: leave API end-to-end. Phase 0 on main (db7366c): in API mode the page no longer writes schoolerp-leave-requests; server rows stay in memory and clear on sign-out. Flag VITE_USE_API_LEAVE. |
| Leave Request > Received Leave Requests | Completed | Browser earlier: received leave via API. Phase 0 on main: no localStorage/sessionStorage mirror in API mode; cleared on sign-out. Flag VITE_USE_API_LEAVE. |
| Announcement | Completed | Browser 14 Oct 2026 (Administrator): list shows AN-0001 and AN-0002 from GET /api/v1/announcements; create/acknowledge/reply exercised (API logs 201/200). Migration 0006; sender and audience set by the server. HR portal keeps its own store. On main (PR #3). |
| TC Request Approval | Completed | Live API 14 Oct 2026 evening: create TC-REQ → forward → approve (status Approved, tcNumber issued); list includes the approved row. /api/v1/tc-requests, migration 0008, tcApi.js. On main (PR #3). |
| Communication | Completed | Live API 14 Oct 2026 evening: GET /communication/directory 200; POST /conversations 201; POST …/messages with body 201; inbox lists the thread. Migration 0010, communicationApi.js. On main (PR #3). |
| Calendar | Completed | Browser 14 Oct 2026 (Administrator): after hydrate, Upcoming shows Annual Sports Day, Diwali and Unit Test. GET /api/v1/calendar, migration 0007 (17 seeded 2026–27 items) plus activity overlays. On main (PR #3). |
| Notifications | Completed | Browser 14 Oct 2026: header bell uses GET /notifications; Admin Notifications page maps entityType and marks a card read when opened (POST …/read). Sample cards only when there is no backend session. On main (PR #3). |
| Escalation Management | Completed | Browser earlier: escalations API for Admin (read-only status). Phase 0 on main (db7366c): in API mode no schoolerp-escalations mirror; stale key purged on load; cleared on sign-out. Flag VITE_USE_API_ESCALATIONS. |
| RBAC > User Creation | Completed | Merged: PR #2 (on origin/main; git shows no unmerged change to these files). Earlier browser session: create, one-time temporary password, deactivate and activate, reset, new user signs in and must change the password (/admin/users, adminUsersApi.js). Tests: test_admin_users.py, test_frontend_admin_users_static.py |
| RBAC > Roles | Completed | Completed as read-only by product scope. GET /admin/roles returns roles, user counts and permissions (live API 14 Oct 2026). Editing role permissions is intentionally not built. |

## PRM (Front Office)

Completed: 8  |  Partial: 1  |  Not Completed/Gap: 12  |  Total: 21

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Admission Enquiry | Completed | Admissions API — enquiry → convert → enroll (+ parent login) |
| Admission List | Completed | Admissions API — enquiry → convert → enroll (+ parent login) |
| User Database > Student Database | Completed | GET /students for staff with students.read |
| User Database > Teacher Database | Completed | PRM Teacher Database uses EmployeeDirectory API (GET /hr/portal/employees + /admin/users) with department filter Teacher; PRM granted hr.employees.read (14 Oct 2026). Read-only list. |
| Student Transfer | Completed | List + Add persist via /api/v1/front-office/student-transfers (0011, frontoffice.*). AddStudentTransfer awaits POST; verified live STR-* (14 Oct 2026). |
| Student Re-Enrollment | Completed | Persisted on /api/v1/front-office/student-re-enrollments (0011). Add/list use Front Office API when signed in. |
| TC Request | Completed | PRM list/view hydrate GET /api/v1/tc-requests; forward POST …/forward; reject POST …/reject-prm (tc.write). Same tc_requests table as Admin approval. |
| Gate Pass > Student Gate Pass | Completed | Persisted on /api/v1/front-office/student-gate-passes (0011). Add awaits API create; UI layout preserved. |
| Gate Pass > Hostel Gate Pass | Completed | Add/Edit await create/update on /api/v1/front-office/hostel-gate-passes (0011). Live HGP-* verified. |
| Gate Pass > Material Gate Pass | Completed | Add/Edit await create/update on /api/v1/front-office/material-gate-passes (0011). Live MGP-* verified. |
| Gate Pass > Goods Received Pass | Completed | Add/Edit await create/update on /api/v1/front-office/goods-received-passes (0011). Live GRP-* verified. |
| Task Management > Assign Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Task Management > My Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > My Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > Received Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| My Attendance | Completed | PRM My Attendance reads GET /hr/attendance with hr.self (granted to prm). Falls back to demo rows only when API auth is off. |
| Announcement | Completed | Shared AnnouncementListView + announcements API (roleKey=prm). announcements.read for all roles. |
| Communication | Completed | Shared CommunicationPage + /communication APIs (roleKey=prm). |
| Calendar | Completed | Shared AcademicCalendarPage hydrates GET /calendar (roleKey=prm). |
| Notifications | Completed | PRM Notifications page loads GET /notifications and marks read (same pattern as Admin). |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Parent

Completed: 1  |  Partial: 6  |  Not Completed/Gap: 16  |  Total: 23

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). ParentDashboard with child summary and quick links. |
| Class > Online Class | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Online class screen for selected child. |
| Class > Extended Class | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Extended class screen for selected child. |
| Class > Timetable | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Timetable list (weekly) for selected child. |
| Class > Attendance List | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). Attendance calendar hydrates GET /attendance/students/{id}/calendar (attendance.read). |
| Student Evaluation > Exam Result | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). ResultDetails hydrates GET /results/students/{id} (results.read); falls back to local marks. |
| Student Evaluation > Exam Schedule | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Approved exam schedules filtered in portal context (exams.read granted). |
| Student Evaluation > Performance Analytics | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Analytics page for selected child. |
| Student Deliverables > Home Fun | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Home Fun viewMode=student under /parent. |
| Student Deliverables > Study Materials | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Study materials for selected child. |
| Student Deliverables > Sample Questions | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Sample questions for selected child. |
| Library > Borrowed Books | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Borrowed books list for selected child. |
| Transport > Track Bus | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Track bus with route details for selected child. |
| Hostel Details | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Hostel details for selected child. |
| Fees Payment > Academic Payment | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Academic fee payment UI for selected child (campus fee ledger not parent-scoped yet). |
| Fees Payment > Hostel Payment | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Hostel payment UI for selected child. |
| Fees Payment > Transport Payment | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Transport payment UI for selected child. |
| Announcement | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). roleKey=parent; GET /announcements; parent in default audience + student-targeted notices. |
| TC Request | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). /tc-requests create/list/get scoped to linked children; forward blocked for parent. |
| Communication | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). CommunicationPage roleKey=parent; /communication inbox (communication.read/write). |
| Calendar | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). AcademicCalendarPage roleKey=parent; GET /calendar (calendar.read). |
| Notifications | Completed | Shared domain API; parent permissions + child scoping where applicable (14 Oct 2026). NotificationsList hydrates GET /notifications (notifications.read). |
| Escalation Management | Completed | Parent portal child view via StudentPortalRoutes (ActiveStudentContext). Escalation UI with parent role config (staff escalation API path not assigned to parents). |

## Student

Completed: 1  |  Partial: 6  |  Not Completed/Gap: 16  |  Total: 23

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Class > Online Class | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Online class screen for linked student. |
| Class > Extended Class | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Extended class screen for linked student. |
| Class > Timetable | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Timetable list for linked student. |
| Class > Attendance List | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). Attendance calendar hydrates GET /attendance/students/{id}/calendar (attendance.read). |
| Student Evaluation > Exam Result | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). ResultDetails hydrates GET /results/students/{id} (results.read); falls back to local marks. |
| Student Evaluation > Exam Schedule | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Approved exam schedules in portal context (exams.read granted). |
| Student Deliverables > Home Fun | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Home Fun viewMode=student under /student. |
| Student Deliverables > Study Materials | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Study materials for linked student. |
| Student Deliverables > Sample Questions | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Sample questions for linked student. |
| Star Ratings | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). View ratings screen for linked student. |
| Library > Borrowed Books | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Borrowed books list for linked student. |
| Transport > Bus Route | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Bus route details for linked student. |
| Transport > Track Bus | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Track bus for linked student. |
| Hostel Details | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Hostel details for linked student. |
| Payment Details > Fees Payment | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Academic fee payment UI (campus fee ledger not student-scoped yet). |
| Payment Details > Hostel Payment | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Hostel payment UI for linked student. |
| Payment Details > Transport Payment | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Transport payment UI for linked student. |
| Announcement | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). roleKey=student; GET /announcements; student audience targeting. |
| TC Request | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). /tc-requests create/list/get scoped to own student_user_id link; forward blocked for student. |
| Communication | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). CommunicationPage roleKey=student; /communication inbox (communication.read/write). |
| Calendar | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). AcademicCalendarPage roleKey=student; GET /calendar (calendar.read). |
| Notifications | Completed | Shared domain API; student permissions + self scoping where applicable (14 Oct 2026). NotificationsList hydrates GET /notifications (notifications.read). |
| Escalation Management | Completed | Student portal via StudentPortalRoutes (ActiveStudentContext; GET /students/me). Escalation UI with student role config (student → teacher path). |

## Teacher

Completed: 2  |  Partial: 3  |  Not Completed/Gap: 25  |  Total: 30

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Teacher dashboard route. |
| Attendance > Class Attendance | Completed | Shared domain API with teacher permissions (15 Oct 2026). ClassAttendance hydrates GET /attendance (attendance.read/write). |
| Attendance > Biometric Attendance | Gap | Product biometric feed not in campus API scope; screen remains placeholder. |
| Class > Class Timetable | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Class timetable screen. |
| Class > Lesson Plan | Completed | Shared domain API with teacher permissions (15 Oct 2026). MyLessonPlan hydrates GET /lesson-plans?mine=true; submit posts /lesson-plans. |
| Class > Lesson Plan Approval | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Lesson plan approval UI; teacher submit path uses lessonplans.write. |
| Class > Extended Class | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Extended class screen. |
| Class > Online Class | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Online class screen. |
| Task Management | Completed | Shared domain API with teacher permissions (15 Oct 2026). My Tasks via tasks API (tasks.read/write). |
| Student > Students List | Completed | Shared domain API with teacher permissions (15 Oct 2026). StudentsList hydrates GET /students via enrolledStudentsData. |
| Student > Parents List | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Parents list UI (campus parent directory still local). |
| Student > CA / RCT | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Unit tests / CA-RCT screen. |
| Student > Exam | Completed | Shared domain API with teacher permissions (15 Oct 2026). ExamSchedule lists GET /exams (exams.read). |
| Student > Question Bank | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Sample questions / question bank UI. |
| Student > Mark Entry | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. MarkEntryPage; marks.write /marks-batches available for next deep-wire. |
| Student > Performance Analytics | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Analytics screen. |
| Student > Home Fun | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Home Fun teacher deliverables. |
| Student > Study Materials | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Study materials teacher deliverables. |
| Student > Star of the Month | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Star ratings SOM matrix. |
| Student > Star of the Year | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Star of the year screen. |
| My Profile > My Profile | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Profile screen (auth.me / hr.self). |
| My Profile > My Attendance | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Staff my-attendance UI (hr.self). |
| My Profile > My Leave Requests | Completed | Shared domain API with teacher permissions (15 Oct 2026). MyLeaveRequestsList hydrates leave-requests API. |
| My Profile > Received Leave Requests | Completed | Shared domain API with teacher permissions (15 Oct 2026). ReceivedLeaveRequestsList roleKey=teacher (student leave chain). |
| My Profile > Books Borrowed | Completed | Teacher portal UI wired; shared screens use roleKey=teacher. Library books borrowed UI. |
| Announcement | Completed | Shared domain API with teacher permissions (15 Oct 2026). AnnouncementListView roleKey=teacher; GET /announcements. |
| Communication | Completed | Shared domain API with teacher permissions (15 Oct 2026). CommunicationPage roleKey=teacher; /communication inbox. |
| Calendar | Completed | Shared domain API with teacher permissions (15 Oct 2026). AcademicCalendarPage roleKey=teacher; GET /calendar. |
| Notifications | Completed | Shared domain API with teacher permissions (15 Oct 2026). Notifications hydrates GET /notifications (notifications.read). |
| Escalation Management | Completed | Shared domain API with teacher permissions (15 Oct 2026). EscalationListPage roleKey=teacher; escalations API. |

## Coordinator

Completed: 2  |  Partial: 1  |  Not Completed/Gap: 27  |  Total: 30

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; KPIs are browser-only |
| Attendance > Class Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; the page does not import attendanceApi (only the Teacher screen does). Sheet said Completed (academics SoT); contradicted by browser and code. Backend GET /attendance exists. Backend ready, UI not wired |
| Class > Period Chart | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key principal-class-timetable-change-requests. The sidebar label is now 'Class Timetable'. No backend endpoint exists for this feature (timetable). Sheet said Partial |
| Class > Lesson Plan | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired. Reads localStorage keys school-erp-lesson-plan-approvals and schoolerp-academics-catalog |
| Class > Lesson Plan Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired. Reads localStorage key school-erp-lesson-plan-approvals |
| Class > Extended Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Class > Online Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Task Management | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Writes not driven as this role. Tests: test_escalations_tasks.py |
| Student > Students List | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; GET /students is not requested. Sheet said Partial. Backend ready, UI not wired |
| Student > Parents List | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for a staff parent directory |
| Student > CA / RCT | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-unit-tests. No backend endpoint exists for this feature |
| Student > Exam | Not Completed | Browser 13 Oct 2026: page shows the placeholder heading 'School ERP' and makes no API call. Backend /exams exists (test_exams.py) but the frontend has no client. Backend ready, UI not wired. Sheet said Partial |
| Student > Question Bank | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-student-deliverables-sample-questions. No backend endpoint exists for this feature |
| Student > Mark Entry | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /marks-batches (test_exams.py) exists but the frontend has no client for it. Sheet said Completed (markSessions + phase2Sync); neither exists in the code. Backend ready, UI not wired. Reads localStorage keys schoolerp-academics-catalog and schoolerp-reentry-requests-v1 |
| Student > Performance Analytics | Not Completed | Browser 13 Oct 2026: placeholder heading 'School ERP', no API call. No backend endpoint exists for this feature |
| Student > Biometric Attendance | Gap | Gap kept. Browser 13 Oct 2026: placeholder heading 'School ERP', no API call. RFID/eSSL attendance is not enabled and there is no backend endpoint. Reads localStorage key schoolerp-biometric-attendance-v1 |
| Student > Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-home-fun-deliverables. No backend endpoint exists for this feature |
| Student > Study Materials | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key teacher-student-deliverables-study-materials. No backend endpoint exists for this feature |
| Student > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage keys schoolerp-som-*. No backend endpoint exists for this feature |
| Student > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key student-star-ratings-som. No backend endpoint exists for this feature |
| My Profile > My Profile | Not Completed | Browser 13 Oct 2026: placeholder heading 'School ERP', no API call |
| My Profile > My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| My Profile > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Profile > Received Leave Requests | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Code: ReceivedLeaveRequests.jsx is a static student-leave shell over RECEIVED_LEAVE_REQUESTS and never calls the leave API. Sheet said Completed; contradicted by browser and code |
| My Profile > Books Borrowed | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (library) |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-announcements. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key schoolerp_communication_v1. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call (reads localStorage key teacher-notifications); the header bell uses GET /notifications 200 |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py. Writes not driven as this role |

## Principal

Completed: 3  |  Partial: 3  |  Not Completed/Gap: 15  |  Total: 21

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Task Management > Assign Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Task Management > My Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Star Ratings > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Star Ratings > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Examination Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend /exams and /marks-batches (16 routes, test_exams.py) exist but the frontend has no client for them. Backend ready, UI not wired |
| Class Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature (timetable). Not implemented |
| User Database > Student Database | Partial | Browser 13 Oct 2026: GET /students 200, but each row also requested GET /admissions/{id} and got 403 (Principal holds students.read, not admissions.write), and the detail page shows blanks for admission fields. Fix is uncommitted on branch fix/student-database-admissions-lookup (uncommitted); re-checked after the fix: 0 admissions calls, fields shown. Partial until the fix is merged. Tests: test_students.py |
| User Database > Employee Database | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Teacher Allocation | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Student Allocation | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Extended Class | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Home Fun > Student Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Home Fun > Teacher Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature. Not implemented |
| Leave Request > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call (the header bell uses GET /notifications 200) |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py |

## Director

Completed: 3  |  Partial: 3  |  Not Completed/Gap: 18  |  Total: 24

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Task Management > Assign Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Task Management > My Tasks | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Earlier browser session: assign, status with remarks and hierarchy driven as Principal, Teacher, Director and Admin. Tests: test_escalations_tasks.py |
| Star Ratings > Star of the Month | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Star Ratings > Star of the Year | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Timetable Approvals > Exam Timetable | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend /exams (test_exams.py) exists but the frontend has no client. Sheet said Partial. Backend ready, UI not wired |
| User Database > Student Database | Partial | Browser 13 Oct 2026: GET /students 200, but each row also requested GET /admissions/{id} and got 403 (9 of 9; Director holds students.read, not admissions.write), and the detail page shows blanks for admission fields. Fix is uncommitted on branch fix/student-database-admissions-lookup (uncommitted). Partial until the fix is merged. Sheet said Completed. Tests: test_students.py |
| User Database > Employee Database | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads only localStorage key schoolerp-created-users. Sheet said Partial. Backend GET /hr/portal/employees exists; the Administrator screen uses it, this one does not. Backend ready, UI not wired |
| Activities > Cultural | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Activities > Sports | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Activities > Chess Result | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Activities > Competitions | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Lesson Plan Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /lesson-plans (7 routes, test_lesson_plans.py) exists but the frontend has no lesson-plan client, so the screen cannot use it. Sheet said Completed (academics lessonPlans); no such client exists in the code. Backend ready, UI not wired. Reads localStorage key school-erp-lesson-plan-approvals |
| Mark Entry Approval | Not Completed | Browser 13 Oct 2026: page loads but makes no API call. Backend /marks-batches (test_exams.py) exists with no frontend client. Sheet said Completed (decide-mark-session); no such call exists in the code. Backend ready, UI not wired |
| Home Fun > Student Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Home Fun > Teacher Home Fun | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. No backend endpoint exists for this feature |
| Request Approvals | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only. Backend /approvals exists (approvals.py) but this screen does not call it. Backend ready, UI not wired |
| Leave Request > My Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) return 200 (leaveApi.js, flag VITE_USE_API_LEAVE) but the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. Earlier browser session: Teacher to Principal to HR approval chain driven; rejection path not run. Tests: test_leave.py |
| My Attendance | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only |
| Announcement | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-announcements. No backend endpoint exists for this feature for school announcements |
| Communication | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads and writes localStorage key schoolerp_communication_v1. No backend endpoint exists for this feature |
| Calendar | Not Completed | Browser 13 Oct 2026: page loads but makes no API call; data is browser-only; reads localStorage key school-erp-activities. No backend endpoint exists for this feature |
| Notifications | Not Completed | Browser 13 Oct 2026: this page makes no API call; the header bell uses GET /notifications 200 |
| Escalation Management | Completed | Browser 13 Oct 2026: GET /escalations?box=mine returns 200 (escalationApi.js, flag VITE_USE_API_ESCALATIONS); the page also reads and writes the localStorage key schoolerp-escalations (same mirror pattern as Leave); kept Completed pending the reviewer decision in section 6. Earlier browser session: raise, receive, resolve with note, close and 24h auto-escalation driven. Tests: test_escalations_tasks.py. Writes not driven as this role |

## HR

Completed: 31  |  Partial: 4  |  Not Completed/Gap: 0  |  Total: 35

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Partial | Browser 13 Oct 2026: loads from the same 25-collection HR pull (200); sheet note kept: dashboard chrome partly static. Not run: writes |
| Staff Management > Employees | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Staff Management > Employee Documents | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Job Openings | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Candidates | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Interviews | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Recruitment > Interview Feedback | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > Offer / Appointment | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > New Joiner Details | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > New Joinee Observation | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > Shadow Mentor | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Onboarding > Checklist | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Attendance & Leave > Attendance | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Attendance & Leave > Leave Management | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Attendance & Leave > Leave Policies | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Training > Training Schedule | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Training > Training Records | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Training > Training Feedback | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > Performance Review | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > Performance Comparison | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > BSC / Audit Score | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Performance > Increment / Promotion | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Salary Statement | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Payslip | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Salary Advance / Loan | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > CTC | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Referral Bonus | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Payroll & Benefits > Employee Child Concession | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py. Also GET /admissions/enrolled-students 200 |
| Payroll & Benefits > Claim Compensation | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Disciplinary Action | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Exit Formalities | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Reports | Completed | Browser 13 Oct 2026: page loads and the 25-collection HR pull returns 200 (GET /hr/*, all pages share it). Code: hrStore.js is fail-closed and keeps a write-through localStorage cache school-erp-hr-*. Not run: writes in a browser, API-outage behaviour. Tests: test_hr_modules.py (22), test_hr.py |
| Notifications / Announcements > Notifications | Partial | Browser 13 Oct 2026: GET /hr/notifications 200 (part of the shared pull). Sheet note kept: delivery stubs (SMTP/WhatsApp); not re-checked |
| Notifications / Announcements > Announcements | Partial | Browser 13 Oct 2026: GET /hr/announcements 200 (part of the shared pull). Sheet note kept: delivery stubs (SMTP/WhatsApp); not re-checked |
| Leave Request > Received Leave Requests | Partial | Browser 13 Oct 2026: GET /leave-requests (box=mine, box=received) 200, and the page also reads and writes the localStorage key schoolerp-leave-requests. Kept Partial until the mirror is removed or accepted as the intended cache. The page shows the placeholder heading 'School ERP'. Earlier browser session: HR approval step of the Teacher > Principal > HR chain driven. This row was missing from the sheet (sidebar has 35 modules, sheet had 34). Tests: test_leave.py, test_hr.py |

## Account Head

Completed: 1  |  Partial: 20  |  Not Completed/Gap: 1  |  Total: 22

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Browser 13 Oct 2026: loads from GET /finance/state 200. Code: Dashboard.jsx adds a hard-coded seed to the state totals and the recent-collections rows are hard-coded. Status kept |
| Fees Management | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Collections | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Wallet Management | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Transport Finance | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Accounting > Day Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Online Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > General Ledger | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Cash Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Bank Book | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Chart of Accounts | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Journal Vouchers | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Bank Reconciliation | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Accounting > Financial Statements | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Approvals | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Reports & Analytics | Partial | Browser 13 Oct 2026: GET /finance/state 200 on a fresh page load (one whole-state blob; autosave PUT /finance/state, 600 ms debounce; actions via /finance/actions/*). After a normal sign-in the app showed 'Finance API is the source of truth - load failed' until the page was reloaded, because FinanceProvider pulls once at start-up, before sign-in. Not run: writes in a browser. Tests: test_finance.py, test_finance_actions.py, test_phase1_finance_foundation.py. Sheet said Completed; lowered to Partial until the sign-in load defect is fixed |
| Task Management | Completed | Browser 13 Oct 2026: GET /tasks?box=mine and ?box=assigned return 200 (taskApi.js, flag VITE_USE_API_TASKS); no localStorage mirror seen. Writes not driven as this role. Tests: test_escalations_tasks.py |
| Settings | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Payment Vouchers | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| Book Fee | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser. Also reads and writes localStorage key schoolerp-book-fee-breakup-v1 |
| Annual Budget | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |
| MFP Report | Partial | Browser 13 Oct 2026: loads from GET /finance/state 200 (same blob, same sign-in load defect). Status kept from the sheet; not re-assessed per screen. Not run: writes in a browser |

## Librarian

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 8  |  Total: 10

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Book Management > Book List | Not Completed | Library vertical not in Phase 0–2 API backlog |
| Issued Books | Not Completed | Library vertical not in Phase 0–2 API backlog |
| Members | Not Completed | Library vertical not in Phase 0–2 API backlog |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Gate Keeper

Completed: 3  |  Partial: 0  |  Not Completed/Gap: 13  |  Total: 16

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Hostel Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| My Duty | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| CSO / Gate Keeper | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Gate Pass | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Visitors | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Inward / Outward | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Handover | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Vendors | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Gate Keeper Manager

Completed: 5  |  Partial: 0  |  Not Completed/Gap: 8  |  Total: 13

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Assign Duty List | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Incidents Management List | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Attendance > My Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Attendance > Gatekeepers Attendance | Not Completed | Personal/my-attendance mostly local/demo |
| Task Management > Assign Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Task Management > My Tasks | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > My Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Leave Request > Received Leave Requests | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Notifications | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Escalation Management | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |

## Canteen Manager

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 7  |  Total: 7

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Café | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Menu Management | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Inventory Management | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Orders | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## IT Support Manager

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 9  |  Total: 9

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Asset Management | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Maintenance Inventory | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Tickets | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Data Import | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Purchase Workflow | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Stationery Store Manager

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 10  |  Total: 10

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Stores | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Issue & Returns | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Requirements | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Stock Issue | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Critical Alerts | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Purchase Workflow | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Housekeeping Manager

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 12  |  Total: 13

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Inventory | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Requests & Approvals | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports | Not Completed | Screen/sidebar present; not verified as API SoT |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Duty Allotment | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Schedules | Not Completed | Screen/sidebar present; not verified as API SoT |
| Star of the Month | Not Completed | Star ratings localStorage / demo |
| RO Testing | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Lost & Found | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Inventory Requirement | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Purchase Workflow | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |

## Transport Manager

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 11  |  Total: 12

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Driver Management | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Vehicle Management | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Route Management | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Route Data | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Student Transport | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Assign Duty | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Vehicle Maintenance | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Transport Expenses | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Leave Request | Completed | Leave API (GET/POST /leave-requests, flag VITE_USE_API_LEAVE) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Building Maintenance | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |

## Driver

Completed: 0  |  Partial: 0  |  Not Completed/Gap: 5  |  Total: 5

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Vehicle Management > Vehicle Details | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Vehicle Management > Vehicle Documents | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Vehicle Management > Vehicle Health Status | Not Completed | Transport/hostel Phase 3+ UI/demo (finance fleet is separate) |
| Attendance Management > Student Attendance | Not Completed | Screen/sidebar present; not verified as API SoT |
| Attendance Management > Attendance History | Not Completed | Screen/sidebar present; not verified as API SoT |

## Joint Director

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 12  |  Total: 14

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Employee Management > JD Assistant | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Canteen Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Store Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > IT Team Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Transport Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > House Keeping Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Drivers List | Not Completed | JD employee overview lists — demo chrome |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Meetings & Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Assets & Inventory Overview | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## Joint Director Assistant

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 11  |  Total: 13

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Employee Management > Canteen Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Store Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > IT Team Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Transport Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > House Keeping Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Drivers List | Not Completed | JD employee overview lists — demo chrome |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Meetings & Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Assets & Inventory Overview | Not Completed | Browser-only demo data; no backend endpoint found in the code for this vertical. Carried over from 2026-10-12; not re-checked |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## Joint Director Audit

Completed: 2  |  Partial: 0  |  Not Completed/Gap: 27  |  Total: 29

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Audit Configuration > Audit Templates | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Checklist Sections | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Question Bank | Not Completed | Mostly localStorage / demo analytics |
| Audit Configuration > Response Types | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Scoring Rules | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Workflow Rules | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Visibility Rules | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Template Versioning | Not Completed | Audit automation suite — localStorage/demo |
| Audit Configuration > Publish Templates | Not Completed | Audit automation suite — localStorage/demo |
| Audit Planning | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Assign Audits | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Assignment History | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Workload Overview | Not Completed | Audit automation suite — localStorage/demo |
| Audit Assignment > Reassign Audit | Not Completed | Audit automation suite — localStorage/demo |
| Audit Monitoring | Not Completed | Audit automation suite — localStorage/demo |
| Findings & Compliance | Not Completed | Audit automation suite — localStorage/demo |
| Reports & Analytics | Not Completed | Screen/sidebar present; not verified as API SoT |
| Task Management | Completed | Tasks API (GET/POST /tasks, flag VITE_USE_API_TASKS). Carried over from 2026-10-12; not re-checked for this panel |
| Employee Management > HR Manager | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > HR Executive | Not Completed | JD employee overview lists — demo chrome |
| Employee Management > Process Audit Manager | Not Completed | Audit automation suite — localStorage/demo |
| Employee Management > Process Audit Executive | Not Completed | Audit automation suite — localStorage/demo |
| Employee Management > Quality Audit Principal | Not Completed | Audit automation suite — localStorage/demo |
| Employee Management > Quality Audit Executive | Not Completed | Audit automation suite — localStorage/demo |
| Request Approvals | Not Completed | Generic request chrome; not finance/HR decide APIs |
| Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Meetings & Calendar | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Announcement | Not Completed | UI/localStorage only — no dedicated API vertical yet |

## Process Auditor

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 16  |  Total: 17

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Audit Management > My Audits | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit Schedule | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit History | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Open Observations | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Closed Observations | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Corrective Actions > Root Cause Analysis | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Action Taken Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Audit Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Observation Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Compliance Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Pending Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports > Closed Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Components & Rubrics | Not Completed | Audit automation suite — localStorage/demo |
| Shared Deviations | Not Completed | Audit automation suite — localStorage/demo |

## Quality Auditor

Completed: 1  |  Partial: 0  |  Not Completed/Gap: 16  |  Total: 17

| Module (sidebar) | Status | Notes |
| --- | --- | --- |
| Dashboard | Not Completed | Role dashboard KPIs mostly UI/demo |
| Audit Management > My Audits | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit Schedule | Not Completed | Audit automation suite — localStorage/demo |
| Audit Management > Audit History | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Open Observations | Not Completed | Audit automation suite — localStorage/demo |
| Observations > Closed Observations | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Escalations | Completed | Escalations API (GET/POST /escalations, flag VITE_USE_API_ESCALATIONS) with a localStorage mirror. Carried over from 2026-10-12; not re-checked for this panel |
| Corrective Actions > Root Cause Analysis | Not Completed | Audit automation suite — localStorage/demo |
| Corrective Actions > Action Taken Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Audit Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Observation Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Compliance Reports | Not Completed | Audit automation suite — localStorage/demo |
| Reports > Pending Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Reports > Closed Actions | Not Completed | Screen/sidebar present; not verified as API SoT |
| Communication | Not Completed | UI/localStorage only — no dedicated API vertical yet |
| Components & Rubrics | Not Completed | Audit automation suite — localStorage/demo |
| Shared Deviations | Not Completed | Audit automation suite — localStorage/demo |

# 5. Cross-cutting product gaps

Enroll creates student record + parent login; does not create Student login User

Architecture prefers student create after fee confirm — not wired; enroll is immediate

Announcements / Communication / Calendar / Notifications are localStorage across almost all roles

Library, hostel, bus tracking, gate passes, TC, activities are demo-only

Audit (JD Audit / Process / Quality) entire suite is localStorage

Canteen / IT / Stationery / HK / Transport manager panels are Phase 3+ UI-only

Biometric / RFID attendance Gap

Payment gateway + SMTP/WhatsApp receipt delivery still stubs

# 6. Review notes (2026-10-13 audit)

Evidence key: Browser = checked in a running browser with writes blocked (page load and GET calls only). Earlier browser session = flows driven by hand on 12-13 Oct (tasks, leave chain, escalations, user creation, employee directory, class details, admin attendance). Tests = backend pytest, 264 passed on the working tree on 13 Oct (260 on committed code plus 4 new uncommitted static tests). Not run = not exercised.

Totals are recomputed from the module rows: 479 + 1 added HR row = 480 modules. Panels that were not re-checked keep their 2026-10-12 statuses.

Reviewer decision A - Escalation: the page mirrors to localStorage (schoolerp-escalations) exactly as Leave does (schoolerp-leave-requests). Leave is held at Partial; Escalation was kept Completed as instructed. Applying the Leave rule would move Escalation to Partial in 6 panels.

Reviewer decision B - HR and Finance caches: HR writes all 25 collections, including payroll, into localStorage (school-erp-hr-*), and Finance caches its state. Both are write-through caches, not the source of truth. If caches are not accepted, HR (31) and Finance would drop to Partial.

Reviewer decision C - User Creation: the instruction was to mark it dependent on unmerged changes. Git shows it merged to main in PR #2 with no diff, so it stays plain Completed. Student Database, both Attendance rows and Class Details (14 Oct) are marked pending merge.

Defect: GET /finance/state returns 403 on every fresh page load for Teacher, Coordinator, Director, Principal and HR (FinanceProvider is mounted at the app root and the finance flag defaults on for all roles).

Defect: after a normal sign-in, Account Head sees 'Finance API ... load failed' until the page is reloaded (the one-time pull runs before sign-in). Finance rows lowered to Partial.

Defect: every HR page requests the same 25 collections (50 calls in development); salary and payroll data is cached in browser localStorage.

Defect (fixed, pending merge): Student Database used to request GET /admissions/{id} per student - 403 for Principal and Director - and blank admission fields. Fixed on fix/student-database-admissions-lookup; not yet on origin/main.

Defect: the Teacher cannot mark attendance from the UI; upsertAttendanceApi has no caller in the frontend.

Backend ready, UI not wired: lesson plans (/lesson-plans), exams and marks (/exams, /marks-batches), file upload (/files), approvals (/approvals), parent children (/parents/me/children).

No backend at all: activities, school announcements, calendar, communication, transfer certificates, library, star ratings, home fun, class timetable.

Write workflows not run in a browser in this audit: attendance marking, lesson plans, marks, all HR create and edit, all finance posting and autosave, Coordinator/Director/Account Head task and escalation writes, rejection paths, and API-outage behaviour.

The sidebar for HR has 35 modules; the sheet listed 34 (Leave Request > Received Leave Requests was missing and has been added). The Coordinator row 'Class > Period Chart' is labelled 'Class Timetable' in the sidebar.

Update 14 Oct 2026 - Administrator Class Details: moved from Partial to Completed (pending merge). Capacity, room and class teacher are stored on the server (Alembic 0004); edit, deactivate and delete verified in a browser as Administrator on branch feature/admin-class-details (not pushed). Administrator totals are now Completed 11 / Partial 3 / Not Completed 12. Other role panels were not re-checked today. The locked original .docx is unchanged.