# Daily work report

Project: Queen Mira International School ERP
Area: Partner Admin/P0 + Super Admin Phase-2 (merged)
Prepared for: Manager update

New days go at the top. Older days stay below so the history is in one file.

# 14 October 2026

Status: Director (Correspondent) 24/24 Completed. Teacher/Coordinator Students List now uses GET /students + my-scope (assignment / grade-band only). Prior panels unchanged: SA 40/40, Admin 26/26, PRM 21/21, Principal 21/21, Coordinator/Teacher 29/30 + biometric Gap.

## Director — completed

Dashboard live KPIs (lesson plans, marks, leave, tasks, escalations, activities).

Star Ratings → Ops starRatings (shared with Principal).

Exam + Class Timetable Approvals → examSchedules / timetableChangeRequests.

Home Fun LMS → campus homeFun; Request Approvals → Ops approvals.

My Attendance HR store; Notifications staffNotificationsData; Activities/Leave/Tasks SoT.

## Staff scope (Teacher / Coordinator)

Teacher sees only TeacherAssignment classes (class teacher + teaching + mappings).

Coordinator sees only CoordinatorGradeBand grades for the year.

Class Attendance and Students List both use server-filtered /students + my-scope.

Admin / Principal / Director / PRM remain unrestricted campus-wide.

# 13 October 2026 (evening)

Status: PRM 21/21 Completed; Principal 21/21 Completed; Coordinator 29/30 Completed (1 Gap = biometric); Teacher 29/30 Completed (1 Gap = biometric). Super Admin 40/40 and Administrator 26/26 unchanged. Full Panel Test Guide regenerated.

## PRM (Front Office) — completed

Gate passes (4 types) merge into Ops gatePasses campus SoT on save.

Student Transfer → Ops studentTransfers; Re-Enrollment → Ops studentReEnrollments.

Dashboard live KPIs; My Attendance from HR store; Notifications = staffNotificationsData.

Admissions / Student DB / TC / Leave / Tasks / Escalations / Comms / Calendar — shared SoT.

## Principal — completed

Dashboard live KPIs; Teacher/Student allocation → academics collections.

Examination Timetable unified on examSchedules; Class Timetable + TT change approve.

Home Fun LMS reads academics homeFun; Extended Class → extendedClasses.

Leave / Tasks / Stars / Announcement / Notifications / Escalations — Ops SoT.

## Coordinator + Teacher — completed

Coordinator Lesson Plan Approval = approver queue; Received Leave = Common list.

Dashboards live KPIs; deliverables (Home Fun / Study Materials / Sample Q / Unit Tests) → academics SoT; Extra/Online class sync.

Exam sidebar → Create Exam Schedule (examSchedules); Parents list from enrolled students.

Notifications → staffNotificationsData; Class Attendance / Period Chart / Marks remain SoT.

Biometric remains Gap (RFID/eSSL not enabled) for both panels.

## Still open — next

Parent / Student panels + remaining ops managers / auditors / HR depth.

Product Gap — student User login; RFID/eSSL; production SMTP/WhatsApp gateways.

## Test result

Use QMIS-ERP-Full-Panel-Test-Guide.pdf for hierarchy walkthrough. Restart API after new Ops/Academics collection keys. Pytest baseline from merge still applies (see testing-report.docx).

# 13 October 2026 (morning)

Status: Administrator panel 26/26 Completed (campus SoT). Partner Admin/P0/Y-stack merged earlier; remaining Admin modules wired (Dashboard, Attendance, filters, Notifications, TC, Activities, Documents). Super Admin remains 40/40. Pytest 255 passed on merge baseline.

## Administrator — completed fully (this pass + partner)

Dashboard — live KPIs (students, employees, admissions, leave/tasks/escalations/TC).

Admissions Enquiry + List — API SoT + search/date filters; enroll + parent login.

Student Database — GET /students + filters; Employee Database — HR + admin users.

Class Details — masters API (capacity/teacher/room/edit/delete await backend).

Attendance Students/Employees — academics classAttendance + HR attendance.

Activities (4) — Ops activities sync; Documents — filesApi + Ops document collections.

Announcement, Calendar, Communication, Notifications — Common + Ops SoT.

TC Request Approval — Ops tcRequests; Leave/Tasks/Escalations/RBAC — partner APIs.

P0 security — ENVIRONMENT=development for local; password policy; rate limits.

# 12 October 2026

Status: Super Admin panel 40 / 40 modules Completed (campus SoT). Phase 2 academics/ops + period chart / timetable-change landed.

SA full pass: students/employees/attendance/dashboard; gate/approvals/announcements; transport/stars/audit; financeApi; notifications/calendar/comms; re-entry; module health.

Ops collections expanded (messages, adminUsers, reentryRequests, …).

Coordinator period chart publish → Teacher attendance/routine → Principal TT approve.